**Project Status Report II**

|  |
| --- |
| Date of Report Issue/Prepared: 10/03/2022 |

Report Prepared By: Zion Henry, Jeremy Buchanan, Armen Levon Armen, Chun-Chen Lu

Employer/Organization: Passport Meals

|  |  |  |
| --- | --- | --- |
| Project Name:  Project Team:  Period Reporting:  Overall Project Health | Passport Meals | |
| T33 | |
| Start Date: **Feb 05, 2022** | End Date: **Mar 11, 2022** |
| Green (Good) - Yellow (Warning) - Red (Bad) | |

Summary

|  |
| --- |
| **Project Status Summary** |
| User side of application is functional needs front end work.  Restaurant owner and employee side of app needs backend and front end work.  Admin side untouched.  Project about 50% complete. |

|  |  |
| --- | --- |
| **Accomplishments As Planned** | **Planned but not Accomplished** |
| Login and Register | Restaurant Employee functionality |
| User functionality | Restaurant Owner functionality |

Upcoming Objectives for **Mar 12, 2022, to Apr 01, 2022**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | | **Planned Activities/Tasks for Next Period** | |  |
| Activity/Task | Assigned To  <name/s> | | Duration  <days> | Date |
| Finish Sprint 7 Tasks | Everyone | | 13 days | 23/03/2022 |
| Admin Functionality | Chun- Chen Lu | | 20 days | 01/04/2022 |

|  |  |  |  |
| --- | --- | --- | --- |
|  | **Milestones for Next Period** | | |
| Milestone (Objective) | | Assigned To | Delivery Date |
| Completed Contact Tracing Interface | | Zion Henry, Jeremy Buchanan | 23/03/2022 |
| Convert from react-native to react | | Everyone | 01/04/2022 |
| QR code profile functionality | | Armen Levon Armen | 23/03/2022 |
| Restaurant Employee Functionality | | Zion Henry, Jeremy Buchanan | 23/03/2022 |
| Restaurant Owner Functionality | | Armen Levon Armen | 23/03/2022 |
| Admin Functionality | | Chun-Chen Lu | 23/03/2022 |

Managing Issues and Risk

|  |  |  |
| --- | --- | --- |
| **Issues/Problems** | **Resolution Strategy** | **Due Date** |
| Chun-Chen Lu is missing | Keep trying to contact him, only assign low priority tasks. | Whenever he shows up. |
| Convert From React-native to React | Put aside a time for all group members to go over the conversion. | 01/04/2022 |

|  |  |  |  |
| --- | --- | --- | --- |
| **Upcoming Risks** | **Risk Ranking**  **(Hi, Med, Low)** | **Risk Impact**  **(Hi, Med, Low)** | **Mitigation Strategy** |
| Chun-Chen Lu might not ever come back to work on project. | High | Medium | We have already assigned him low priority tasks that we as a group can take over if he never returns and don’t need to be don’t until the later sprints. |
| Scope Creep | Medium | Medium | We will stick to the plans and outlines we have made to reduce complexity where possible. |

**NOTE: Attach additional sheets if insufficient space available**

**Submission Guidelines:**

Please submit as “W22\_T<team number>\_ProjectReport2”.

For e.g., W22\_T45\_ProjectReport2

This is a group submission i.e. one per group.

**Due Dates:**

**Sunday, Mar 13, 2022 (11:59 p.m.)**